**Iteration Burndown Sprint 3**

**Problem Statement:**

To evalulate the Iteration Plan provided by development team. Identify any issues that is seen with the Iteration Plan and provide a potential solution. Include any other feedback (both positive and negative) that you feel necessary. Your evaluation should include at least three pieces of feedback.

You can find the Iteration Plan at this [link](https://docs.google.com/spreadsheets/d/17RBBajn30RMreBvyuKF_ENFc03O4crO29RwVQkiMXTs/edit#gid=0).

**Solution:**

**Negative:**

* There are few task which are not assigned to anyone given the fact that the development team have enough bandwidth to take up task. As a Product Manager, need to understand the blockers or the reason behind their resistance to self-assignment of tasks. Also it is seen the Kat and Josh have not assigned as many as tasks as Alexa.
* Kat wanted to do pair programming with Josh as per earlier sprint review meeting. There should be user stories where both Kat and Josh will work together.
* Daniel available and assigned hours should also be the part of the Summary Table
* The ratio of available hour is to assigned hours of development teams has a great variation. The ratio is 18:35. This means that the development team can take more tasks.
* The unit test should be written before the source code is written

**Positive:**

* The team is involving the client in determining the user stories and in the designing phase, which will help team in getting more clarity.
* The tasks are manageable and measurable
* All the user stories have acceptance test and unit test
* All the user stories have documentation i.e., user manual or internal documentation.